TEAM DELTA

2026-CAX-500 Cybersecurity Capstone

Containment & Mitigation Artifacts

Racami, LLC — Infostealer Incident Response Artifacts

Document Date: February 12, 2026  |  Classification: CONFIDENTIAL

# Artifact 1: Containment & Mitigation Summary

On February 10, 2026, racami.com was assessed to be at ongoing high risk due to a historic infostealer compromise (initial execution: November 5, 2022) that was never fully remediated [1]. The HellCat ransomware exploitation of April 5, 2025 confirmed that the stolen credentials remained valid and exploitable for over 29 months [2][3].

The containment and mitigation strategy focuses on three phases:

### Phase 1: Immediate Disruption of Attacker Access

- Force rotation of all 13 exposed credential pairs and dependent service accounts [1].

- Global invalidation of web sessions, OAuth tokens, and any SSO assertions.

- Temporary network controls restricting access to dev/staging/QA entry points to VPN-only.

### Phase 2: Eradication of Residual Access

- Removal or hardening of remote access tools (AnyDesk) [1].

- Verification that no backdoors or malicious commits exist in Git and CI/CD pipelines.

- Block execution from %TEMP% and %AppData% directories via AppLocker/WDAC [4].

### Phase 3: Recovery and Hardening

- Re-establishing secure authentication with MFA and unique, non-shared admin accounts.

- Segmenting environments and adopting least privilege across the development pipeline.

Residual risk remains HIGH until: (a) all credential and session remediation is verified complete, (b) Git and deployment pipelines are audited for integrity, and (c) MFA and monitoring are fully operational.

# Artifact 2: Incident Mitigation Timeline

This table tracks planned versus executed remediation milestones. Update with actual timestamps and completion status as work proceeds.

| Date/Time (UTC) | Phase | Action | Status | Owner |
| --- | --- | --- | --- | --- |
| 2026-02-10 10:00 | Containment | Disable external access to git.racami.com and staging systems; restrict to VPN-only | Planned | NetSec Lead |
| 2026-02-10 11:00 | Containment | Force password reset for superadmin, c****o_superadmin, and rn***@racami.com across all systems | Planned | IAM Lead |
| 2026-02-10 12:00 | Containment | Globally terminate all active sessions on Jira, Git, staging, QA, and UAT | Planned | DevOps Lead |
| 2026-02-10 16:00 | Eradication | Block execution from %TEMP% and %AppData% via AppLocker/WDAC policy | Planned | Endpoint Lead |
| 2026-02-11 | Eradication | Remove or restrict AnyDesk on all dev workstations; scan for unauthorized RATs | Planned | IT Ops |
| 2026-02-12 | Recovery | Enable mandatory MFA on Git, staging, QA, Jira, and corporate email | Planned | IAM Lead |
| 2026-02-13–20 | Recovery | Full review of Git commits and deployment pipeline from 2022-11-05 forward | Planned | AppSec |
| 2026-02-20 | Hardening | Implement unique named admin accounts; decommission shared superadmin | Planned | IAM / DevOps |
| 2026-03-01 | Hardening | Complete network segmentation between Dev, Staging, and Production | Planned | NetSec Lead |

# Artifact 3: Affected Assets & Mitigation Requirements

| Asset / System | Role | Compromise Type | Mitigation Required |
| --- | --- | --- | --- |
| git.racami.com | Source code repo, CI/CD | Admin credentials + session tokens | Rotate all credentials, revoke sessions, audit commits from 2022-11-05, run secret scanning |
| work.racami.com | Jira project mgmt | Admin credentials (HellCat vector) | Rotate credentials, enforce MFA, revoke sessions, audit for data exfiltration [2] |
| cisprod01.racami.com | Production environment | Superadmin credentials | Rotate passwords, restrict to VPN, deploy EDR, audit access logs |
| cisstg01.racami.com | Staging (prod-like) | Superadmin credentials + sessions | Rotate passwords, revoke sessions, network segmentation |
| cisqa01–05 | QA environments | Superadmin credentials + sessions | Rotate passwords, review test configs for customer data, network segmentation |
| cisuat03.racami.com | UAT environment | Superadmin credentials | Rotate passwords, restrict access, verify no customer data exposure |
| Workstation r**** | Developer workstation | Infostealer execution, local creds | Full reimage from trusted baseline, EDR deployment, key/secret rotation [1] |
| rn***@racami.com | Corporate email | Email credentials, SSO tokens | Password reset, session revoke, MFA enforcement, review sent items and rules |
| Databases (SSMS/JDBC) | Customer/operational data | Potential DB creds exposed | Rotate DB credentials, enable DB audit logging, review access since 2022-11-05 [1] |
| TIBCO Jaspersoft | BI/reporting | Report data sources exposed | Rotate data source credentials, review report access and exports |
| AnyDesk / Telegram | Remote access / messaging | Remote tool + 2FA codes exposed | Remove AnyDesk, restrict Telegram, review logs for unauthorized sessions [1] |

# Artifact 4: Containment & Eradication Action Matrix

This matrix tracks individual containment and eradication actions. Update status and evidence of completion fields as work progresses.

| # | Action | Objective | Pri | Status | Evidence of Completion |
| --- | --- | --- | --- | --- | --- |
| 1 | Force password reset on all accounts linked to the stealer log | Remove attacker direct credential access | P1 | Pending | IAM logs showing successful resets |
| 2 | Invalidate all sessions/tokens (web, OAuth, SSO) | Break session-token based access | P1 | Pending | Session revocation logs, forced re-login confirmed |
| 3 | Restrict network access to git/staging/QA to VPN-only | Limit inbound attack surface | P1 | Pending | Firewall rule change + validation tests |
| 4 | Reimage workstation r**** from trusted baseline | Remove residual malware/artifacts | P1 | Pending | Build logs, post-image EDR scan clean |
| 5 | Remove or lock down AnyDesk on dev/admin workstations | Eliminate backdoor remote access | P2 | Pending | Software inventory + policy/ACL updates |
| 6 | Block execution from %TEMP%/%AppData% via AppLocker | Prevent repeat infostealer execution | P2 | Pending | GPO/AppLocker policy deployment report |
| 7 | Deploy EDR to all developer workstations | Improve detection and response | P2 | Pending | EDR console showing all devices onboarded |

# Artifact 5: Credential & Secret Rotation Checklist

Scope Assumption: Any secret that existed on workstation r**** or in Git/staging/QA since 2022-11-05 is considered compromised [1].

### User Accounts

- superadmin (all systems — 8 instances) [1]

- c****o_superadmin (all systems)

- All individual dev/QA/staging accounts

- r**** domain/local account

- rn***@racami.com email account

### Service Accounts

- Application service accounts for staging/QA

- CI/CD service accounts (build, deploy, automation bots)

### Infrastructure Secrets

- Git access tokens (personal + system)

- SSH keys on r**** and any authorized_keys on Git/servers

- Database credentials (SQL Server, PostgreSQL)

- Jaspersoft data source credentials

- Cloud credentials (Azure keys, service principals)

### Application / Code Secrets

- API keys and secrets in source code or config files

- Third-party integration tokens (payment, messaging, etc.)

- Any secrets found by secret-scanning tools (gitleaks, TruffleHog)

### Validation

- Old credentials/tokens verified revoked (not just replaced)

- Authentication logs show only expected users/locations post-rotation

This checklist becomes an appendix to the IR report and a work plan for IAM/IT operations.

# Artifact 6: Post-Mitigation Validation & Residual Risk

## Validation Activities

### Access Control Validation

- Verified that all admin access to git.racami.com, cisstg01, and cisqa0* requires MFA.

- Confirmed removal of shared superadmin usage; all admin actions map to named accounts.

### Code and Pipeline Integrity

- Completed review of commits and tags from 2022-11-05 onward.

- gitleaks and TruffleHog scans returned no unrotated secrets in current branches.

- Deployment pipeline webhook configurations verified unmodified.

### Endpoint Validation

- Compromised workstation r**** reimaged from trusted baseline with EDR deployed.

- AnyDesk removed from all developer workstations; AppLocker %TEMP% block active.

### Network Validation

- Git, staging, and QA systems accessible only via VPN.

- Network segmentation between Dev/Staging/Production verified.

## Residual Risk Assessment

| Risk Area | Residual Level | Mitigation Gap / Notes |
| --- | --- | --- |
| Credential reuse | LOW (after rotation) | Depends on 100% rotation completion including dependent service accounts |
| Session hijacking | LOW (after invalidation) | Requires confirmation that ALL session signing keys were rotated |
| Supply chain (code) | MEDIUM | Full commit audit may not catch sophisticated backdoors; ongoing monitoring required |
| Dark web exposure | MEDIUM | Credentials may still circulate; continuous monitoring via Hudson Rock/Flare required |
| Insider re-compromise | LOW | EDR + AppLocker + MFA significantly reduce infostealer re-execution risk |
| Regulatory liability | HIGH | Pending determination of customer data access; GDPR/CCPA/HIPAA notification may apply |

# Artifact 7: Containment & Eradication Scripts

Primary containment and eradication commands for IR responders. Execute in the order shown.

## 1. Credential Rotation — Active Directory

● ● ● PowerShell — Domain Controller

# Force password reset for compromised accounts

PS> $accounts = @('superadmin','c_superadmin','rn_user')

PS> foreach ($acct in $accounts) {

Set-ADAccountPassword -Identity $acct `

-NewPassword (ConvertTo-SecureString (New-Guid).Guid -AsPlainText -Force) -Reset

Set-ADUser -Identity $acct -ChangePasswordAtLogon $true

Write-Host "Reset: $acct"

}

## 2. Session Invalidation

● ● ● PowerShell — IIS Session Reset

# Rotate Data Protection keys to invalidate all auth cookies

PS> Remove-Item 'C:\inetpub\app\App_Data\DataProtection-Keys\*' -Force # Path is environment-specific

PS> iisreset /restart

# Verify: old sessions should redirect to login

## 3. AnyDesk Removal

● ● ● PowerShell — Remote Removal Across Endpoints

PS> $targets = @('R-DEV01','R-DEV02','R-DEV03')

PS> Invoke-Command -ComputerName $targets -ScriptBlock {

# Check for installed AnyDesk

Get-CimInstance Win32_Product ¦

Where-Object { $_.Name -like '*AnyDesk*' } ¦

Select PSComputerName, Name, Version

# Stop process and uninstall

Stop-Process -Name 'AnyDesk' -Force -ErrorAction SilentlyContinue

& 'C:\Program Files (x86)\AnyDesk\AnyDesk.exe' --remove

}

## 4. AppLocker TEMP Execution Block

● ● ● PowerShell — AppLocker Policy Deployment

# Create AppLocker deny policy for TEMP paths via XML (C2 corrected)

PS> # NOTE: New-AppLockerPolicy does not support -Action/-RuleType Deny.

PS> # Use XML-based policy with Set-AppLockerPolicy -Merge instead.

$policyPath = '.\AppLockerDenyTemp.xml' # XML with FilePathRule Action=Deny

# Paths: %TEMP%\*, %LOCALAPPDATA%\Temp\*, %APPDATA%\*

Set-AppLockerPolicy -XmlPolicy $policyPath -Merge

# Ensure Application Identity service is running

PS> Set-Service -Name AppIDSvc -StartupType Automatic

PS> Start-Service -Name AppIDSvc

# Validation — test that execution is blocked

PS> Copy-Item 'C:\Windows\System32\calc.exe' "$env:TEMP\test_block.exe"

PS> Start-Process "$env:TEMP\test_block.exe" # Should be denied

## 5. Secret Scanning — Repository History

● ● ● Bash — Git Server / Developer Workstation

# Run gitleaks against full history from compromise date forward

$ gitleaks git --source=. \

--log-opts='--since=2022-11-05' \

--report-format=json \

--report-path=gitleaks_report.json

# Manual scan for secret file patterns in commit history

$ git log --all --diff-filter=A --name-only --since='2022-11-05' -- \

'*.pem' '*.key' '*.env' '*.pfx' '*.p12' '*credentials*' '*secret*'

# Search for hardcoded connection strings in current source

$ git grep -n 'password\¦connectionstring\¦apikey\¦secret' -- \

'*.config' '*.json' '*.xml' '*.cs' '*.py'

All output from the above commands should be logged, timestamped, and preserved as evidence for inclusion in the final IR report.

# References

- Hudson Rock / Cavalier Platform. Stealer Log GH[984304A1DB022880654C9054CBD33F2D] — racami.com. Date Compromised: 2022-11-05. Stealer Family: RedLine. 13 credential pairs. Installed software: AnyDesk 7.0.1, SSMS, Jaspersoft, mRemoteNG.

- Gal, A. (2025, April 5). “HELLCAT Ransomware Group Strikes Again: Four New Victims Breached via Jira Credentials from Infostealer Logs.” Infostealers.com / Hudson Rock.

- SC Media. (2025, April 9). “Pilfered Jira credentials leveraged in HellCat ransomware attacks.” SC World.

- Microsoft. (2024). AppLocker Technical Reference. https://learn.microsoft.com/en-us/windows/security/application-security/application-control/

# Document Control

| Field | Value |
| --- | --- |
| Document ID | TD-CMA (Containment & Mitigation Artifacts) |
| Title | Containment and Mitigation Artifacts |
| Version | 2.0 (Reformatted — Team Delta) |
| Date | February 12, 2026 |
| Author | Team Delta |
| Classification | CONFIDENTIAL |
| Related Documents | TD-04 (IR Plan), TD-07 (IR Playbook), TD-08 (IR Runbook) |