TEAM DELTA

2026-CAX-500 Cybersecurity Capstone

TD-04: Incident Response Plan

Racami, LLC — Infostealer Compromise Response and Recovery

NIST SP 800-61 Rev. 2 Aligned [see Rev. 3 note]

Document Date: February 12, 2026  |  Classification: CONFIDENTIAL

# 1. Purpose

This Incident Response Plan provides a structured, phased approach to responding to the November 2022 Racami infostealer compromise, aligned with the NIST SP 800-61 Rev. 2 incident handling lifecycle (Preparation, Detection and Analysis, Containment/Eradication/Recovery, Post-Incident Activity) [4].

The plan incorporates the full timeline of the incident from initial compromise through the confirmed April 2025 HellCat ransomware exploitation [1][2], and defines the actions required to contain, eradicate, and recover from the breach while preventing recurrence.

This plan is supported by TD-05 (Threat Hunting Playbook) for detection operations, TD-07 (Infostealer IR Playbook) for strategic response procedures, TD-08 (Infostealer IR Runbook) for tactical execution commands, and the Containment and Mitigation Artifacts for operational checklists.

# 2. Incident Summary

| INCIDENT SUMMARY |  |
| --- | --- |
| Incident ID | 2022-RACAMI-INFOSTEALER-001 |
| Date of Compromise | November 5, 2022 — 23:13:29 UTC |
| Date of Discovery | November 12, 2022 (external threat intel detection) |
| Incident Type | Credential theft via commodity infostealer malware |
| Malware Family | RedLine Stealer |
| Affected Organization | Racami, LLC (Norcross, Georgia) |
| Affected Systems | 13 systems: Production, Git, Jira, Staging, QA (x5), UAT, plus workstation and email |
| Compromised Accounts | superadmin (x8), c****o_superadmin (x2), personal (x2), corporate email (x1) |
| NIST Incident Category | CAT 3 — Unauthorized Access (credential compromise with confirmed exploitation) |
| Overall Severity | CRITICAL |
| Confirmed Exploitation | April 5, 2025 — HellCat ransomware group breached Racami via stolen Jira credentials |

# 3. Incident Timeline

The following timeline documents the complete lifecycle of the incident from initial execution through confirmed exploitation, spanning November 2022 to April 2025.

| Date/Time (UTC) | Offset | Phase | Event | Detection |
| --- | --- | --- | --- | --- |
| 2022-11-05 23:13:29 | T-0 | Execution | RedLine infostealer (bre.exe) executes from %TEMP%\1000001001\ on workstation r****. Windows Defender fails to block. Credential harvesting begins. | None (undetected) |
| 2022-11-05 23:13:xx | T+<1 min | Collection | Automated harvest of browser credentials (13 pairs), cookies, autofill data, Telegram data, installed software, and system profile. | None (undetected) |
| 2022-11-05 23:13:xx | T+<1 min | Exfiltration | Stealer log packaged and transmitted to attacker C2 infrastructure. | None (undetected) |
| 2022-11-12 22:16:59 | T+7 days | Detection (External) | Log appears on Hudson Rock/Cavalier platform. Detected 14 times — indicates distribution to dark web marketplaces. | External threat intelligence detection only |
| 2022-11 to 2025-04 | T+7 days to T+29 months | Dormancy / Inaction | No credential rotation, session invalidation, or MFA deployment performed by Racami. Credentials remain valid and available for purchase on dark web. | None |
| 2025-04-05 | T+29 months | Exploitation | HellCat ransomware group exploits Jira credentials (work.racami.com) to breach Racami. Data exfiltrated. Extortion demands issued. | Breach identified through HellCat public claim |

### Key Timeline Observations

- The gap between compromise (November 5) and first external detection (November 12) was 7 days. No internal detection occurred at any point.

- The gap between compromise and confirmed exploitation was 29 months. This dormancy period is characteristic of the infostealer-to-ransomware pipeline where credentials circulate through broker networks before operational use.

- No remediation actions were taken during the 29-month dormancy window, directly enabling the April 2025 breach.

# 4. Response Phases

The incident response follows five phases aligned with NIST SP 800-61 Rev. 2. Each phase includes defined objectives, key actions, ownership, timelines, and measurable success criteria.

## 4.1 Phase 1: Detection and Identification

| PHASE 1: DETECTION AND IDENTIFICATION |  |
| --- | --- |
| Objective | Confirm scope of the infostealer compromise and identify all affected assets. |
| Owner | IR Lead / Threat Intel Analyst |
| Timeline | Hours 0–24 |
| Success Criteria | Complete evidence inventory with all 13 credential pairs documented and mapped to affected systems. |

### Key Actions

- Obtain and analyze stealer log from threat intelligence platform.

- Identify all compromised credential pairs (13 confirmed).

- Map credentials to Racami systems and environments.

- Determine user role, access scope, and blast radius.

- Cross-reference with dark web monitoring for credential exposure.

- Identify stealer family (RedLine confirmed) and malware execution path.

## 4.2 Phase 2: Containment

| PHASE 2: CONTAINMENT |  |
| --- | --- |
| Objective | Immediately disrupt attacker access and prevent further exploitation. |
| Owner | IAM Lead / NetSec Lead / DevOps |
| Timeline | Hours 0–12 |
| Success Criteria | All compromised credentials rotated, all sessions invalidated, network restrictions in place, workstation isolated. |

### Key Actions

- Force password reset on all 13 compromised accounts (superadmin, c****o_superadmin, r****, rn***@racami.com).

- Globally invalidate all active sessions, OAuth tokens, and SSO assertions.

- Restrict network access to Git, staging, and QA to VPN-only.

- Disable external access to git.racami.com pending audit.

- Isolate compromised workstation r**** from network.

- Deploy temporary monitoring on all affected endpoints.

## 4.3 Phase 3: Eradication

| PHASE 3: ERADICATION |  |
| --- | --- |
| Objective | Remove all residual attacker access mechanisms and close exploitation paths. |
| Owner | Endpoint Lead / AppSec / IAM |
| Timeline | Days 1–7 |
| Success Criteria | Workstation reimaged, remote access tools controlled, execution policies enforced, all secrets rotated, Git history audited clean. |

### Key Actions

- Reimage workstation r**** from trusted baseline with EDR deployed.

- Remove or restrict AnyDesk on all dev/admin workstations.

- Block execution from %TEMP% and %AppData%\Local\Temp via AppLocker/WDAC.

- Run secret scanning (gitleaks) across full repository history from 2022-11-05 forward.

- Rotate all service accounts, SSH keys, API tokens, and database credentials identified in Artifact 5 (Credential Rotation Checklist).

- Verify no unauthorized Git commits or CI/CD pipeline modifications.

## 4.4 Phase 4: Recovery

| PHASE 4: RECOVERY |  |
| --- | --- |
| Objective | Restore secure operations and implement hardening controls. |
| Owner | IAM / NetSec / DevOps / IT Ops |
| Timeline | Days 7–30 |
| Success Criteria | MFA enforced, individual admin accounts active, EDR deployed, network segmented, password manager deployed. |

### Key Actions

- Enable mandatory MFA on all affected systems (Git, Jira, staging, QA, email, VPN).

- Implement unique named admin accounts — decommission shared superadmin.

- Deploy EDR to all developer workstations.

- Establish network segmentation between Dev, Staging, and Production.

- Deploy enterprise password manager and disable browser credential storage.

- Configure session hardening (device binding, IP validation, reduced timeout).

## 4.5 Phase 5: Post-Incident Activity

| PHASE 5: POST-INCIDENT ACTIVITY |  |
| --- | --- |
| Objective | Document lessons learned, validate controls, and establish ongoing monitoring. |
| Owner | IR Lead / Management / All |
| Timeline | Days 30–60 |
| Success Criteria | Post-incident report delivered, all remediation verified, monitoring active, training scheduled. |

### Key Actions

- Complete post-incident report documenting full 2022—2025 timeline including HellCat outcome.

- Conduct lessons-learned review with all stakeholders.

- Validate all remediation actions complete per Containment Artifacts checklist.

- Establish dark web credential monitoring subscription.

- Schedule recurring credential rotation (90-day cycle for privileged accounts).

- Implement security awareness training focused on phishing and infostealer threats.

# 5. Escalation and Communication Plan

## 5.1 Internal Escalation Matrix

| Trigger | Escalate To | Method | Timeline |
| --- | --- | --- | --- |
| Infostealer confirmed | IR Lead + Security Manager | Incident ticket + direct call | Immediate |
| Superadmin creds compromised | CISO / VP Engineering | Direct call + encrypted email | Within 1 hour |
| Production access confirmed | CTO / Executive Team | Emergency briefing | Within 2 hours |
| Customer data exposure suspected | Legal / Compliance / DPO | Formal written notification | Within 4 hours |
| Ransomware exploitation confirmed | CEO / Board / External Counsel | Executive briefing + legal hold | Within 24 hours |
| Regulatory notification required | Legal / External Counsel / Regulators | Formal filing per jurisdiction | Per regulatory timeline (72 hrs GDPR) |

## 5.2 External Communication

- Law enforcement notification: FBI IC3 filing if ransomware extortion is active or customer data confirmed compromised.

- Customer notification: Required if PII/PHI access confirmed through production system (cisprod01) or database tools. Notification per contractual SLA and applicable regulation (GDPR 72-hour window, HIPAA 60-day window, state breach notification laws).

- Cyber insurance carrier: Notify per policy terms if ransomware, data exfiltration, or regulatory exposure is confirmed.

- Third-party IR firm: Engage if internal team requires forensic support, legal privilege protection, or regulatory response assistance.

# 6. Evidence Preservation Requirements

The following evidence must be preserved with documented chain of custody throughout the response. All evidence handling should follow forensic best practices to ensure admissibility.

| Evidence Type | Source | Preservation Method |
| --- | --- | --- |
| Stealer log artifacts | Hudson Rock / Cavalier platform export | Hashed copy (SHA-256) in evidence repository |
| Workstation disk image | r**** workstation (pre-reimage) | Forensic image (dd/FTK) with write blocker |
| Authentication logs | All affected systems (Git, Jira, staging, QA, VPN) | Export and hash; retain minimum 1 year |
| Network/firewall logs | Perimeter firewall, DNS logs, VPN logs | Export and hash; retain minimum 1 year |
| Git commit history | git.racami.com full repository audit | Repository snapshot with signed hash |
| Dark web monitoring | Russian Market, Genesis Market search results | Screenshot + hashed exports |
| IR team communications | Incident channel (Slack/Teams/email) | Legal hold on all IR-related communications |
| Remediation evidence | Credential rotation logs, MFA deployment records, EDR scans | Documented in IR report appendix |

# 7. Related Documents and Cross-References

This IR Plan is the central coordinating document for the Racami incident response. The following Team Delta deliverables provide supporting detail:

| Doc ID | Title | Relationship to IR Plan |
| --- | --- | --- |
| TD-00 | Source Citation Register | Verifies all factual claims and evidence sources used across deliverables |
| TD-01 | Forensic Evidence Summary | Foundation evidence inventory referenced by all phases |
| TD-02 | MITRE ATT&CK Report | Technique mapping informing detection and hunting activities (Phase 1) |
| TD-03 | Risk Assessment | Severity ratings and business impact driving prioritization |
| TD-05 | Threat Hunting Playbook | Detection procedures for identifying infostealer compromise indicators |
| TD-05R | Threat Hunting Runbook | Tactical commands for executing threat hunts |
| TD-07 | Infostealer IR Playbook | Strategic response procedures with RACI and escalation paths |
| TD-08 | Infostealer IR Runbook | Tactical containment and eradication commands for responders |
| C&M | Containment & Mitigation Artifacts | Operational checklists, action matrices, and credential rotation tracking |
| OSINT | OSINT Analysis Report | Open-source intelligence supporting threat context and attribution |

# References

- Hudson Rock / Cavalier Platform. Stealer Log GH[984304A1DB022880654C9054CBD33F2D] — racami.com. 13 credential pairs. RedLine Stealer.

- Gal, A. (2025, April 5). “HELLCAT Ransomware Group Strikes Again.” Infostealers.com / Hudson Rock.

- SC Media. (2025, April 9). “Pilfered Jira credentials leveraged in HellCat ransomware attacks.” SC World.

- NIST. (2012). Computer Security Incident Handling Guide. NIST SP 800-61 Rev. 2. https://doi.org/10.6028/NIST.SP.800-61r2 [Superseded by Rev. 3, April 2025; Rev. 2 analysis remains valid in context]

# Document Control

| Field | Value |
| --- | --- |
| Document ID | TD-04 |
| Title | Incident Response Plan |
| Version | 2.0 (Revised) |
| Date | February 12, 2026 |
| Author | Team Delta |
| Classification | CONFIDENTIAL |
| Framework Alignment | NIST SP 800-61 Rev. 2 |
| Related Documents | TD-01 through TD-08, Containment & Mitigation Artifacts, OSINT Analysis |