TEAM DELTA

2026-CAX-500 Cybersecurity Capstone

TD-06: Executive Presentation Brief

Racami, LLC — Infostealer Incident Executive Summary

Prepared for: Executive Leadership / Board of Directors

Document Date: February 12, 2026  |  Classification: CONFIDENTIAL

# 1. Situation Overview

On November 5, 2022, a developer workstation at Racami, LLC was compromised by RedLine infostealer malware [1]. The malware executed from a temporary directory (C:\Users\r****\AppData\Local\Temp\1000001001\bre.exe) and harvested 13 sets of corporate credentials with administrative access to production systems, source code repositories, project management tools, and development infrastructure [1][2].

Racami, LLC is a private software company headquartered in Norcross, Georgia, specializing in Customer Communications Management (CCM) and workflow automation through its flagship Alchem-e platform [3]. The company serves clients in financial services, healthcare, and insurance — all highly regulated sectors [3].

The compromise went unremediated. On April 5, 2025 — twenty-nine months after the initial infection — the HellCat ransomware group exploited Jira credentials from this same infostealer log to breach Racami’s internal systems, exfiltrate corporate data, and issue extortion demands [4][5]. This confirmed outcome transforms the incident from a theoretical risk assessment into a documented case study of the infostealer-to-ransomware pipeline.

# 2. What Was Compromised

The RedLine infostealer harvested credentials from three web browsers (Chrome, Edge, Firefox) on the developer workstation, capturing 13 credential pairs across 10 distinct Racami systems [1][2]. The scope of compromise includes:

| System Category | Systems Affected | Risk Level |
| --- | --- | --- |
| Production | cisprod01.racami.com (superadmin access) | CRITICAL |
| Project Management | work.racami.com (Atlassian Jira — HellCat attack vector) | REALIZED |
| Source Code | git.racami.com (Gitea repository with corporate email login) | CRITICAL |
| Staging | cisstg01.racami.com (superadmin access) | HIGH |
| QA Environments | cisqa01 through cisqa05 (superadmin + client-branded instances) | HIGH |
| UAT | cisuat03.racami.com (superadmin access) | HIGH |
| Corporate Email | rn***@racami.com (password reset + SSO pivot potential) | HIGH |
| Workstation | Developer workstation r**** with database, BI, and remote access tools | HIGH |

The compromised workstation contained SQL Server Management Studio, TIBCO Jaspersoft Studio, AnyDesk, and mRemoteNG — indicating the user had direct access to production databases, financial reporting, and remote infrastructure [1].

# 3. Why This Matters: The HellCat Outcome

On April 5, 2025, the HellCat ransomware group publicly claimed a breach of Racami as part of a coordinated attack against four organizations. All four breaches exploited Atlassian Jira credentials harvested by infostealer malware from dark web log marketplaces [4]. Racami was targeted through the work.racami.com Jira instance — the same system whose credentials appear in the November 2022 stealer log [4][5].

HellCat claimed to have stolen internal files, financial records, and communications from Racami. The group posted extortion demands on its leak site with a countdown timer and the signature “Jiraware <<3!!” [4][6].

SC Media confirmed Racami as one of four U.S. and European victims, noting that the infostealers involved across HellCat’s campaign included Lumma Stealer, Raccoon, RedLine, and StealC [5]. HellCat had previously used the same Jira credential technique against Jaguar Land Rover, Schneider Electric, Orange Group, and Telefonica [5][7].

This means the November 2022 credentials were never rotated, never protected by MFA, and remained valid and purchasable on the dark web for over two years.

# 4. Root Cause Analysis

The breach was enabled by a combination of security control failures:

| # | Control Failure | Consequence |
| --- | --- | --- |
| 1 | No credential rotation | Stolen credentials remained valid for 29+ months, enabling the April 2025 HellCat breach [4]. |
| 2 | No MFA on any system | Password compromise provided immediate, unimpeded system access with no secondary challenge [1]. |
| 3 | Systemic password reuse | 8 of 13 credential pairs used the identical superadmin account across all environments [2]. |
| 4 | No endpoint detection | Windows Defender was the sole protection. No EDR, no execution controls, no behavioral detection [1]. |
| 5 | No dark web monitoring | Credentials circulated on dark web marketplaces for over two years without organizational awareness [4]. |
| 6 | Browser credential storage | Corporate credentials stored in plaintext browser password managers on a developer workstation [1]. |

# 5. Business Impact

## 5.1 Confirmed Impacts

- Ransomware extortion: HellCat group breached Racami via stolen Jira credentials, exfiltrated internal data, and demanded ransom with public leak threat [4][5].

- Credential exposure: 13 administrative credential pairs confirmed exfiltrated and distributed across dark web marketplaces (detected 14 times by November 12, 2022) [1].

- Intellectual property at risk: Source code repository access with superadmin privileges to Racami’s proprietary Alchem-e platform [1][3].

## 5.2 Probable Impacts

- Customer data exposure: Production database access combined with database administration tools indicates customer PII/PHI from financial services, healthcare, and insurance clients was likely accessible [1][3].

- Supply chain risk: Git repository access enables potential backdoor injection into production releases affecting all Alchem-e platform customers [1].

- Regulatory liability: GDPR, CCPA, and HIPAA breach notification obligations may apply if customer data access is confirmed [3].

- Multi-tenant customer risk: Client-branded QA environments (Chen Co, Pay+) indicate downstream customer data may also be exposed [2].

# 6. Recommended Actions (Priority Summary)

| Priority | Action | Owner | Timeline |
| --- | --- | --- | --- |
| P1 | Force rotation of all 13 compromised credentials + dependent service accounts | IAM Lead | Immediate |
| P1 | Invalidate all active sessions, OAuth tokens, and SSO assertions | DevOps | Immediate |
| P1 | Restrict Git/staging/QA access to VPN-only; isolate compromised workstation | NetSec Lead | 24 hours |
| P1 | Reimage compromised workstation with EDR deployed | Endpoint Lead | 48 hours |
| P2 | Deploy mandatory MFA on all systems (FIDO2/YubiKey for admin accounts) | IAM Lead | 5 business days |
| P2 | Deploy EDR to all developer workstations | Endpoint Lead | 7 business days |
| P2 | Remove/restrict AnyDesk; block %TEMP% execution via AppLocker | IT Ops | 7 business days |
| P3 | Eliminate shared superadmin; create unique named admin accounts | IAM / DevOps | 2 weeks |
| P3 | Complete Git commit audit from 2022-11-05 forward | AppSec | 2 weeks |
| P3 | Network segmentation between Dev/Staging/Production | NetSec Lead | 30 days |

# 7. Key Takeaway

This incident demonstrates that infostealer compromises are not low-severity events. A single credential theft in November 2022 — which may have taken less than 60 seconds to execute — provided the attack surface that enabled a ransomware breach twenty-nine months later. The absence of basic security controls (credential rotation, MFA, endpoint detection, dark web monitoring) transformed a containable incident into a confirmed breach with data exfiltration and extortion.

The Racami case is not unique. HellCat used the identical technique against multiple enterprises throughout 2024 and 2025 [5][7]. The lesson is clear: infostealer logs must be treated as high-severity incidents requiring immediate credential rotation, MFA deployment, and ongoing dark web monitoring.

# References

- Hudson Rock / Cavalier Platform. Stealer Log GH[984304A1DB022880654C9054CBD33F2D] — racami.com. Date Compromised: 2022-11-05 23:13:29 UTC. Stealer Family: RedLine. Evidence artifacts: Passwords.txt, Browser Artifacts, Installed Software, URL Mapping.

- Team Delta Evidence Analysis. URL_Mapping_csv_-_Sheet1.csv. 13 credential pairs across 10 Racami systems. Primary evidence artifact from Hudson Rock export.

- OSINT Analysis Report (Gemini). Racami, LLC company profile: Founded 2008, headquartered Norcross, Georgia. Flagship platform Alchem-e. Serves financial services, healthcare, insurance sectors. Team Delta OSINT deliverable.

- Gal, A. (2025, April 5). “HELLCAT Ransomware Group Strikes Again: Four New Victims Breached via Jira Credentials from Infostealer Logs.” Infostealers.com / Hudson Rock. https://www.infostealers.com/article/hellcat-ransomware-group-strikes-again-four-new-victims-breached-via-jira-credentials-from-infostealer-logs/

- SC Media. (2025, April 9). “Pilfered Jira credentials leveraged in HellCat ransomware attacks.” SC World. https://www.scworld.com/brief/pilfered-jira-credentials-leveraged-in-hellcat-ransomware-attacks

- Ransomware.live. HellCat Group Profile — Racami entry: “Jiraware <<3!! We have breached Racami’s internal systems.” https://www.ransomware.live/group/hellcat

- KELA Cyber. (2025, March 27; updated November 27, 2025). “Hellcat Hacking Group Unmasked: Investigating Rey and Pryx.” https://www.kelacyber.com/blog/hellcat-hacking-group-unmasked-rey-and-pryx/

# Document Control

| Field | Value |
| --- | --- |
| Document ID | TD-06 |
| Title | Executive Presentation Brief |
| Version | 2.0 (Revised) |
| Date | February 12, 2026 |
| Author | Team Delta |
| Classification | CONFIDENTIAL |
| Audience | Executive Leadership / Board of Directors |
| Related Documents | TD-01 (Evidence), TD-03 (Risk Assessment), TD-04 (IR Plan), TD-09 (PowerPoint) |